MedLearn OS

# AI Planner, Study Companion and 3D Studio Plan

Version 0.1 · 17 October 2026 · private phase (about five students) · status: proposed, awaiting the founder’s decisions in section 8

# 1. Summary

Four pieces of work, in this order:

- 3D studio (workstream A). The whole body opens into each region’s detailed model; the useful parts of Codex’s knee sample become cards in the right panel; the limbs move to the anatomist-reviewed Open3DModel meshes.

- AI Plan Maker (workstream B). A separate page where a student asks for a plan (the whole course, a set of topics, or a one-off request), sees it laid out, accepts it, and finds it in Today and across the app, re-planned as they go.

- AI Study Companion (workstream C). A separate page with an original mascot whose mood follows the student’s real study, with streak, goal, quests and badge widgets, and AI help grounded in our own content.

- Shared AI foundation (section 6). One server-side gateway to Grok, used by both B and C, with budget, privacy and safety controls.

Grok is the chosen model provider. One correction to the brief: the Grok chat app is free to use with limits, but the xAI API that an app calls is billed per token. xAI has run promotional credit schemes; their current terms must be checked before we rely on them (section 6.2).

# 2. Where things stand today

| Item | State on 17 October |
| --- | --- |
| Whole body by region, solid highlights, labels on their structures | Built and tested; PR #73 open |
| Picking a region on the body unfolds its topics in the panel | Fixed on the same branch (the panel did not follow a region picked on the body) |
| Female pelvis (Stanford model) for five female topics | Merged in PR #72 |
| Open3DModel upper limb, hand and lower limb (CC BY-SA 4.0) | Downloaded to models-src/open3d (6.2, 2.8 and 6.1 MB); upper limb has 530 named parts, about 1.4 million triangles |
| Codex knee atlas sample (localhost:3104/samples/knee-atlas) | Reviewed; see section 3.2 for what we take |
| Pelvis batch 3 (rectum, anal canal, pelvic walls) | Paused while the 3D work above is done |

# 3. Workstream A: the 3D studio

## 3.1 From the whole body into each region’s detailed model

Today the body shows its surface over a light skeleton. Picking a region tints it, brings it close and lists its topics. The next step makes the body feel built from all our detailed models:

- When a region is picked, its detailed model loads in place: the upper limb model, the thoracic organs, the abdominal organs, the pelvis or the lower limb. All of them share the BodyParts3D frame, so they sit exactly inside the body without fitting.

- That region’s surface steps aside; the other regions stay as surface, so the student keeps their bearings.

- The limb models are right-sided; the left side keeps its surface (mirroring would double the download for little teaching gain).

- Tapping a structure in the region shows its card in the right panel, with the topics that teach it.

- Only one region model is loaded at a time, fetched on the first pick (and warmed while the pointer rests on the region), within the existing 1.5 MB per-model budget for phones.

Acceptance: on a laptop and a 390 × 844 phone, picking each region shows its model aligned inside the body within two seconds on a typical connection; Reset returns to the whole body; “Find it” and the system layers still work.

## 3.2 Codex’s knee sample: only what we need, as right-panel cards

The sample is a separate boxed page for one knee. The studio stays one full-bleed play area; every card opens in the right panel on laptops and tablets, and in the bottom sheet on phones.

| Take into the studio | Leave behind |
| --- | --- |
| A short task for each guided view (orient, relate, recall), shown in a “Steps” card in the right panel | The separate boxed page and its own header, title and theme switch |
| The label-free recognition check (“Which structure is marked?”), as a quiz card in the right panel beside “Find it” | The preloading wrapper and the onReady hook in the 3D viewer, which the studio does not need |
| A one-tap “Fade context” control that makes surrounding bones faint | Its bone-only knee: the studio topic already has the ligaments and menisci |
| Its plain statements of review status (“awaiting anatomy review”), which match ours | The sample route itself, once the cards are in the studio |

Right-panel rule for all cards: structure details, steps, recognition checks, quiz feedback and companion tips each open as a card in the right panel; only one card shows at a time, with Back to the previous one.

## 3.3 Moving the limbs to Open3DModel

Open3DModel (AnatomyTOOL; Leiden UMC with Radboud, Maastricht and KU Leuven) is the reviewed successor to the BodyParts3D and Z-Anatomy meshes we use: anatomists corrected about 70% of the shapes, remodelled the limb vessels and nerves, and added cartilage, bursae and synovial sheaths.

- Check that the meshes sit on our frame (they are in metres, Y up; ours are millimetres, Z up) by overlaying one bone.

- Map each topic’s part ids to the Open3DModel names (Terminologia Anatomica), region by region, starting with the upper limb (30 topics).

- Rebuild the limb models within budget, re-render the posters, and bump the versions of the topics that change.

- Licence: CC BY-SA 4.0 for the meshes, credited on screen as Z-Anatomy is now. Do not use its muscle textures, which are CC BY-NC-SA.

- Ask AnatomyTOOL (anatomytool.org/open3dmodel-contact) for the finished pelvis and perineum, inguinal canal and trunk-muscle files, which are view-only online. The founder sends this request.

# 4. Workstream B: AI Plan Maker

## 4.1 What a student can ask

- The whole course: “Plan first-year anatomy so I finish by the March exam, 45 minutes a day.”

- A set of topics: “Upper limb in three weeks, weekends off.”

- A one-off request: “Class test on the brachial plexus on Friday.” “I missed three days, catch me up.” “Make tomorrow light.”

## 4.2 How it works

- The student types a request on the Plan page (with example chips to start from).

- The server builds the context: the topic catalogue (slug, title, minutes, region, order in the book) and a summary of the student’s progress (lessons done, cards due, weak spots, daily minutes, exam and test dates). No name, email or free text beyond the request is sent.

- Grok returns a plan in a fixed JSON shape: goals, and dated sessions made of lessons, practice, recall and drills, each with a topic slug and minutes.

- Our code checks it before anyone sees it: only real topic slugs, dates in range, within the daily minutes, prerequisites before what depends on them. A plan that fails is repaired by rule or asked for again once.

- The student sees the plan as weeks and days, can move or drop items, and accepts it.

- The accepted plan is saved with the student’s progress (synced across devices like goals today).

## 4.3 Connected to the rest of the app, and kept up to date

- Today shows “From your plan” first; the library marks planned topics with their day; Practice leans on the plan’s current focus; Profile shows how far through the plan the student is.

- Re-planning happens without AI first: missed days, recall results and weak spots shift sessions by rule (the existing catch-up logic), which is instant and free.

- The AI is asked again only when the student makes a new request, or a date changes (a new test), or the plan has drifted too far to repair by rule; the student always sees and accepts the change.

- If the AI is unavailable, the rule-based planner the app already has makes the plan, and the page says so.

## 4.4 The page

- A request box with suggestion chips, the plan as a week strip and day list, each item opening its lesson, practice or recall directly.

- Plan history with the request that made each version, so a student can go back.

- Calm Sky look and the existing components; no emojis; outlined icons.

# 5. Workstream C: AI Study Companion

## 5.1 The character

An original mascot, not Duolingo’s owl, which is a protected trademark. It should belong to anatomy and to the Calm Sky look. Three directions for the founder to choose from:

| Direction | Idea | Why it fits |
| --- | --- | --- |
| A friendly vertebra or small skeleton | Round, expressive skull-like face; arms from the transverse processes | Anatomy from the first glance; good poses for “proud” and “stretching” |
| A neuron | Soft cell body with a face; dendrites as hair and arms that wave | Natural “thinking” and “firing” animations; links to physiology later |
| A heart | Rounded heart with a face; beats faster when excited | Warm and memorable; the beat gives an easy “alive” idle |

## 5.2 Emotions and what triggers them

| Emotion | When | How it shows |
| --- | --- | --- |
| Calm (idle) | Nothing happening | Breathing, blinking, an occasional look around |
| Happy | A correct answer, a card remembered | Bounce, smile, sparkle in the eyes |
| Proud and celebrating | Lesson finished, daily goal met, streak milestone | Jump, arms up, confetti in brand colours |
| Encouraging | A wrong answer, a forgotten card | Gentle nod, “try again” speech bubble with the right idea |
| Thinking | Waiting for the AI, a plan being made | Looks up, hand on chin, dots |
| Curious | A new topic opened | Leans in, raised brows |
| Sleepy | Late at night, or idle for long | Slow blinks, yawns; suggests a short review |
| Worried, never guilt-tripping | Streak at risk, missed days | Concerned brows; offers a five-minute catch-up |
| Surprised | A long correct streak, a badge earned | Wide eyes, quick hop |

## 5.3 How it is built so it is not a dummy

- Version 1, in code: a layered vector character (body, eyes with lids, brows, mouth shapes, arms) driven by a small state machine, with eased transitions, blinking and breathing at rest, and at least nine distinct emotions. Sharp at every size, light to load, and it respects reduced motion.

- Version 2, optional: the same states authored in Rive by an illustrator for richer motion; the Rive runtime is MIT-licensed, so the code side stays the same.

- Sound off by default; the mascot never blocks a task and can be minimised.

## 5.4 Widgets on the Companion page

| Widget | What it does | Source of truth |
| --- | --- | --- |
| Streak | Days in a row with study; a freeze for one missed day a week | Progress store (activity days) |
| Daily goal ring | Minutes done out of the goal | Plan and activity minutes |
| Points and level | Points for lessons, correct answers and recalls; levels unlock badges | Progress events |
| Daily quests | Three small goals a day (for example “recall 10 cards”) | Generated by rule from the plan; worded by the AI |
| Badges | Region completed, 7-day streak, perfect drill | Progress store |
| Study group board | Weekly points among the private group, opt-in | Server, after consent (later) |
| Speech bubble | One timely line: praise, a tip, the next step | AI, grounded in the numbers above |
| Ask the companion | Explain a structure, quiz me, make a mnemonic | AI, grounded in our topics (5.5) |

## 5.5 AI that stays true to our content

- Explanations come from our own lesson steps, key facts and structure notes, retrieved by topic; the reply names the topic it came from and links to it.

- “Quiz me” uses our question bank and recall cards; the AI chooses and words, it does not invent questions with new facts.

- Mnemonics and wording the AI makes up are marked “AI-made, not reviewed”.

- It declines clinical advice, dosing and diagnosis, and says so plainly.

## 5.6 Connected to the app

- Study events (lesson finished, answer right or wrong, card rated, streak changed) drive the mascot’s mood wherever it appears.

- A small companion sits on Today; companion tips can appear as a card in the studio’s right panel; the full page holds the widgets and the chat.

# 6. Shared AI foundation

## 6.1 One server-side gateway

- A single module on the server calls xAI’s API (OpenAI-compatible, at api.x.ai). The API key lives only in server environment variables, never in the browser.

- Prompts are versioned files; every reply is checked against a schema before use; timeouts and one retry; a feature switch per feature and a kill switch for all AI.

- Logs record timings, token counts and errors, never the content of requests or replies.

## 6.2 Cost and limits

- The xAI API is billed per token. Before we build, confirm the current price of the model we choose and whether any free credit scheme still applies and on what terms (some schemes have required sharing data with xAI).

- A monthly budget cap and a per-student daily limit; plans are cached and re-planning by rule comes first, so most days cost nothing.

- Rough sizing for budgeting only: a plan request is a few thousand tokens in and one or two thousand out; a companion line is a few hundred. Measure in the first week and adjust.

## 6.3 Privacy and consent

- Send only what a request needs: a progress summary and the request text; no names, emails or account ids.

- Tell students on the page that requests go to xAI, and link its data terms; adults only during the private phase.

## 6.4 Testing

- Unit tests for the plan checker and the companion state machine; integration tests with a fake provider; end-to-end tests that never call the real API.

- A set of 30 real planner requests and 30 companion questions, checked by the review team before release and after each prompt change.

# 7. Order of work

| Milestone | Contents | Done when |
| --- | --- | --- |
| M1 | Region models in the whole body (3.1); steps, recognition check and fade context as right-panel cards (3.2); PR #73 merged | Each region opens its model on laptop and phone; cards open on the right |
| M2 | AI gateway (6) and Plan Maker first version (4.1–4.4) with the rule-based fallback | A student asks, sees, edits and accepts a plan, and Today follows it |
| M3 | Companion version 1: character, emotions, streak, goal, points, quests, badges; grounded speech bubble | Mood follows real study events on Today and the Companion page |
| M4 | Ask the companion (grounded chat and quiz me); plan re-planning on drift; Open3DModel limbs (3.3) | Answers name their topic; limb topics run on the new meshes |
| M5 | Optional: Rive character, study group board, reminders | Founder decides after M3 |

Pelvis batch 3 can run alongside M1 and M2 if the founder wants content to keep moving.

# 8. Decisions needed from the founder

| Decision | Options | Recommendation |
| --- | --- | --- |
| xAI API account and key | Create a key; set a monthly cap | Start with a small cap for the five students |
| Mascot direction and name | Vertebra, neuron or heart (5.1); a name | Pick one direction; the name can come later |
| Character craft | In code (v1) or Rive by an illustrator (v2) | Build v1 in code now; decide on Rive after students react |
| Data and consent wording | Plain notice on the Plan and Companion pages | Keep AI off by default until the notice is approved |
| Content alongside | Pause batch 3, or run it in parallel | Run in parallel with M1–M2 |

# 9. Risks

| Risk | What we do about it |
| --- | --- |
| The AI invents anatomy | Ground every reply in our content, name the source topic, mark AI-made wording, review sets before release |
| Cost grows | Rule-based re-planning first, caching, caps, measured token use |
| A plan that cannot be done | Checker on slugs, dates, minutes and order before the student sees it |
| Mascot feels childish or naggy | Calm tone, no guilt, easy to minimise; test with the five students |
| Licence slips on 3D assets | Only CC0, CC BY, CC BY-SA; credits on screen; no NC textures |
| Phones slow down | One region model at a time, the 1.5 MB budget, posters for heroes |